# REQUEST FOR PROPOSAL (RFP)

## Enterprise Customer Portal UX/UI Redesign

Client: Maple Financial Group

Project Duration: 10 Months

Estimated Budget: USD $850,000

## 1. Project Background

Maple Financial Group seeks a vendor to redesign its online customer portal to improve usability, accessibility, and customer satisfaction across web and mobile platforms.

## 2. Project Objectives

Improve customer satisfaction

Reduce support calls

Increase task completion

Create a reusable design system

Meet WCAG 2.2 AA

## 3. Scope of Work

### Phase 1 – Discovery

Stakeholder workshops

Executive interviews

User interviews

Competitive analysis

Heuristic evaluation

Journey mapping

Analytics review

Deliverables: research report, personas, journey maps, opportunity assessment

### Phase 2 – UX Design

Information architecture

User flows

Wireframes

Content strategy

Low-fidelity prototypes

Navigation redesign

### Phase 3 – UI Design

High-fidelity mockups

Responsive design

Design system

Component library

Interactive Figma prototype

### Phase 4 – Validation

Moderated usability testing

Accessibility review

Design iteration

Developer handoff

## 4. Required Project Team

Project Manager

Business Analyst

UX Researcher

Senior UX Designer

UI Designer

Accessibility Specialist

Front-End Developer

QA Analyst

## 5. Required Qualifications

### UX Researcher

5+ years conducting user interviews, surveys, journey mapping and usability testing

Experience synthesizing qualitative and quantitative research

Healthcare or financial services experience preferred

### Senior UX Designer

5+ years designing enterprise web/mobile products

Strong information architecture, interaction design, prototyping and accessibility

Experience building scalable design systems

### UI Designer

Strong visual design, responsive layouts and component libraries

## 6. Preferred Tools

Figma

FigJam

Miro

Adobe Creative Cloud

Jira

Confluence

Maze

UserTesting

## 7. Evaluation Criteria

| Criteria | Weight |
| --- | --- |
| Relevant Experience | 30% |
| Proposed Team | 25% |
| Methodology | 20% |
| Portfolio | 15% |
| Pricing | 10% |