# Aurora Health Patient Portal UX Redesign — Proposal

# Overview

DFFRNT proposes a full UX redesign of the Aurora Health patient portal, covering appointment booking, test results, and secure messaging. Fixed price: $240,000. Duration: 16 weeks.

# Team

One engagement lead (Sofia Marchetti), two product designers, and one UX researcher, supported part-time by an accessibility specialist.

# Phases

Discovery — 4 weeks: stakeholder interviews, analytics review, and 20 patient interviews.

Design — 8 weeks: information architecture, design system build, and high-fidelity prototypes across web and mobile.

Validation — 4 weeks: three rounds of moderated usability testing and an accessibility audit.

# Deliverables

Research findings report, a reusable design system, a WCAG 2.2 AA accessibility audit, and a clickable prototype covering the top eight patient tasks.

# Success metrics

Raise first-attempt task completion by 25% and reduce portal-related support calls by 30% within two quarters of launch.